# TEST   PLAN

Product Name -: Opencart(frontend)

Opencart…

ta

Prepared by :- Rajneesh shukla

Date :- 7 sep 2026

Opencart…

# TEST   PLAN

Product Name -: Opencart(frontend)

Table of contents

Overview ………………………………………………………………………………………….2

Scop ………………………………………………………………………………………………..2

Inclusion………………………………………………………………………………	….2	Test envionment ………………………………………………………………………..2		Exclusions ………………………………………………………………………………..2

Test strategy ………………………………………………………………………………………3

Defect Reporting Procedure …………………………………………………………………4

Role /responsibilities…………………………………………………………………………..4

Test Schedule …………………………………………………………………………………….5

Test Deleverables ……………………………………………………………………………….5

Pricing ………………………………………………………………………………………………5

Entry and Exit Criteria …………………………………………………………………………5

Suspension and Resumption Criteria ……………………………………………………6

Tools …………………………………………………………………………………………………7

Riska and Mitigations ………………………………………………………………………….7

Approvals ………………………………………………………………………………………….7

Overview

This Test Plan defines the overall testing approach for the OpenCart e-commerce application. OpenCart is an online shopping platform that allows customers to browse products, add products to the shopping cart, place orders, and manage their accounts. The application also provides administrative features for managing products, categories, customers, orders, and other store-related activities.

Scope

The scop of the project of the include testing the following features of the https://opencart.com  web application.

Inclusions

- Register

- Login/logout

- Forget password

- Search product

- Product compare

- Product display page

- Add to cart

- Wish list

- Shopping cart

- Home page

- Checkout page

- My account page

- Order history

- Download page

- Contact Us page

- Menu option

- Footer option

- Category pages

From my own understanding ,we believe above functional area need to be tested.

Test environment

- Windows 10- chrome ,firefox and edge.

- Mac os- safari browser.

- Android mobile os- chrome.

- Iphone mobile os- safari.

Exlusion

- All the feature except that are mention in the ‘Inclusion’.

- Any third party payment gateways.

- Test Automation.

Test strategy

I communicate with the ‘open cart application’ and has understood that we need to perform functional testing of all functionality mentioned in the above scope section.

As the part of the functional testing we will follow the below approch for testing.

Step #1- creation of test senario and test cases for the different feature in scope

- We will apply several test designing technique while creating test cases.

Equivalence class partition.

Boundary values analysis.

Decision table.

State transition.

Use case testing.

- We also use our other methods for test caese

Error guessing.

Exploratory testing.

- We prioritise the test cases.

Step #2- Our testing process when we get the appliaction for the testing.

- Firstly we will perform the smoke testing to check the critical and major functionality of the application is working .

- We reject the build if the smoke testing is failed and will  wait for the stable build.

- When we get the stable build from the developer which passes the smoke testing then we perform the indepth testing using the test cases which are alredy create.

- Multiple test resources will be testing the same application on multiple supported environment simultaneously.

- Then we report the bug into the bug tracking tool and send you the defect found on that day in a status end of the day email.

- As part of testing we will perform the below type of tesing

Smoke and sanity testing

Regression and retesting

Usability , functional and UI testing

- We repeate this cycle untill we get the quality product

Step #3-   we will follow the below best practice to make testing more effective

- Context driven testing- we will be performing testing as per the context of the application

- Shift left testing – we will perform the testing from the beggning of the development itself,instead of waiting for the stable build.

- Exploratory testing- using our expertise we will perform the exploratory testing . apart from the normal test execution.

- End to end flow testing-we will test the end to end senario which involve multiple functionality to simulate the end usre.

Defect Reporting Procedure							 During the test execution-

- Any deviation from expected behaviour of application will be noted.if it can not reported as a defect , it will be reportd as an observation/issue or posed as a question.

- Any usability issue will also be reported .

- After discovery of defect,it will be retested to verify the reproductibilty of the defect .screenshot with the step to produce are documanted.

- Every day , at the end of the test execution ,defects encountered will be sent along with the observation.

Note –

- Defect will be documented in excel.

- Test senario and test case will be documented in an excel document.

Role/responsibilities

| Name; Role; Responsibility. Person A; Test Manager; - Escalations. Person B; Test lead; - Create the test plan and get the client signoffs - Interact with the application,create and execute the test cases. - Report defect - Coordinate the test execution,verify validity of the defects being reported. - Submit daily issue update and summary defect reports to the client. - Attend any meeting with client.. Person C; Senior test enggineer; - Interact with the application - Create and execute test cases and reports defects.. Person D; Test enggineer; - Interact with the application - Execute the test cases. - Report defects. |  |  |
| --- | --- | --- |
| Test Schedule: following is the test schedule for the project- |  |  |  |
| Task; Time duration. - Creating test plan; Start date to end date. - Test case creation; Start date to end date. - Test case execution; Start date to end date. - Summary report submission; Date.. Test deliverables The following are to the delivered to the client. Deliverables; Description; Target completion date. Test plan; Details on the scope of the project, test strategy, test schedule,resorce requirments, test deliverable and schedule; Date. Functional test cases; Test case created for the scope defined; Date. Defect reports; Detailed description of the defect identified alog with screenshot and step to reproduce on a daily basis.; NA. Summary report; Summary reports- Bugs by bus#, Bug by functional area and bug by priority; Date.. |  |  |  |
| Entry and Exit Criteria: The below are the entry and exit criteria for every phase of software testing life cycle: Reqirment Analysis Enry criteria: |  |  |  |
| - Once the testing team resolve the requirement documents or details about the project Exit criteria: - List of the requirment are explored and understood by the testing team - Doubt are cleared Test planning Entry criteria: - Testable requirment derived from the given requirments documents or project details. - Doubt are cleared. Exit criteria: - Test plan document(include test strategy) is signed-off by the client Test designing: Entry criteria: - Test plan document is sign-off by client. Exit criteria: - Test senario and test cases signed-off by the client Test execution: Entry criteria: - Test senario and test cases documents are signed-off by the client - Application is ready for testing Exit criteria: - Test case report and defect reports are ready. Test closure: Entry criteria: - Test case reports, defect Report are ready Exit criteria: - Test summary reports Suspension and Resumption Criteria - Based on the client decision , we will suspend and resume the project. - We will ramp up and ramp down the resources as per client needs. |  |  |  |

Tools

The following are the list of tools we will using in the project:

- Jira bug tracking tool

- Mind map tool

- Snipping screenshot tool

- Word and excel documents

Risk and mitigations

The following are the list of risk and way to mitigate them:

Risk – Non availibility of a resorce

Mitigattion- backup resource planning

Risk – build URL is not working

Miigation- Resources will work on other tasks

Risk – less time for testing

Mitigation -Ramp up the resources based on the client need dynamically

Approvals

Team will send different type of document for client approval like below:

- Test plan

- Test scenarios

- Test cases

- Reports

Testing will only continue to the next steps once thses approvals are done.